Proof of Concept (Web Portfolio)

Objective:

Create a responsive portfolio landing page with core functionalities including:

- Contact form(connects to a db)

- CV download

- Latest IT related news

Scope:

- Core features: Landing Page, Contact Form, Downloadable CV, IT news section and Connection to database

- Tech Stack: React, Tailwind CSS, News API, SupaBase

- Platform: Main use Desktop, Will later add mobile compatibility

Planning/Designs:

So for the  last outcome of the website and layout of it, I chose to keep it minimalistic and simple. Sectioning out the website into parts and giving each main core functionality a section.

- Landing Page/CV Download

- About Section

- Latest News Section

- Contacts Section

Tech Stack/Tools:

- Visual Studio Code

- Node JS

- React JS, Tailwind

- API: NewsAPI

- SupaBase as DB

Deployment/Version Control Tools:

- Git/GitHub

- NPM

- React Testing

Timeline:

Phases:

Week 1: Planning, Setup & Creating Basic Structure of the work environment

Week 2: Component Creation & Resources installation (API & Database)

Week 3: API Integration & Database Integration

Week 4: Polishing Site, Testing & Adding Mobile Compatibility (if there is more time

Design:

Design Hierarchy:

Design plans were created using Figma:

Landing page/About section:

Latest News/Contact Section: